Week 2 Progress Report

Group: Group D

Project: SME Procurement-Preparation Agent

Week Ending: 11th September 2026

## 1. Work Completed Against Weekly Objectives

- Selected and justified the foundation model Gemini 3.6 Flash in a Model Selection Note covering capability/architecture alignment, cost, latency, privacy and integration.

- Built a working baseline integration using the google-genai SDK, confirming the API key and model connect correctly and return a coherent, on-topic procurement response.

- Drafted Prompt Specification v1.0 role, task, context, grounding factors, constraints, output format, failure behavior, including Uganda-relevant factors such as lead times, border delays and minimum order quantities.

- Ran a 10-case evaluation table testing gemini-3.6-flash against all 10 approved Week 1 User Stories and the AI Boundary Matrix, one prompt per story, executed via Google Collab.

- Result: 9 of 10 cases passed. One genuine failure was identified and documented with root cause rather than dismissed as a testing error.

## 2. Key Engineering Decisions and Why

- Decision: Selected Gemini 3.6 Flash over alternatives. This is because it offers native JSON schema enforcement and function calling needed for parsing suppliers. Json, a large context window for the Week 3 RAG pipeline, near-zero cost across all 8 weeks, and demonstrated strong instruction-following for refusal behavior.

- Decision: Prompt v1.0 requires every draft requisition to end with the exact phrase “Pending human approval” and forbids the model from declaring a final supplier choice. This is because this operationalizes the Week 1 AI Boundary Matrix's human-approval gate directly at the prompt layer, not just as an intention so the constraint is testable, not aspirational.

- Decision: The 10 evaluation cases were mapped one-to-one onto the 10 approved User Stories rather than written as generic QA questions. This is because every pass or fail result is directly traceable to an existing acceptance criterion, keeping evaluation evidence-based rather than subjective.

- Decision: Case 10's failure duplicate requisition prevention was classified as a state/architecture gap, not a prompt-wording problem, and will not be patched at the prompt level. This is because a stateless model call has no memory of a prior PENDING_APPROVAL requisition. The real fix requires persistent session state, which is planned for later weeks rather than a brittle prompt workaround now.

## 3. Failures/Challenges and Current Response

Critical finding: Case 10 failed the model generated a brand-new Milk requisition with no awareness that one was already PENDING_APPROVAL, and no requisition ID was generated in any of the 10 cases also violating User Story 6.

The root cause prompt-only reasoning has no persistent state across requests, so it cannot check against a prior requisition it never sees again. The current response logged as a known v1.0 limitation rather than reworded around; the fix is deferred to deterministic/session-memory logic rather than the prompt layer.

In Cases 4 and 6, the required “Pending human approval” phrase appeared embedded within a label rather than on its own line.

## 4. Links to Evidence

- GitHub repository: https://github.com/martinaainembabazi/SME-PROCUREMENT-AGENT-

- ClickUp board: https://app.clickup.com/1200440000002913/v/l/li/1200440000008931

## 5. Individual Contribution Summary

| Member | Task Owned |
| --- | --- |
| Rugambwa Gloria Project | Model Selection Note |
| Ainembabazi Martina | Prompt Specification v1.0; confirmed baseline model call working |
| Nyero Melvin Gift | 10-case evaluation table |
| Kayonga Trevor | Working baseline model interaction |
| Namitto Maria Leodesca | Week 2 progress report |

## 6. Plan for Next Week

- Assemble a controlled corpus (recommended 10-50 documents or equivalent records) and record provenance.

- Implement ingestion, chunking/segmentation, indexing and retrieval.

- Construct model context from retrieved evidence and show sources in the response or trace.

- Create at least 15 RAG test questions: answerable, partially answerable and deliberately unanswerable.

- Document at least three retrieval/grounding failures and what caused them.