GROUP D WEEK 1 PROGRESS REPORT

PROJECT: SME Procurement-Preparation Agent

Week ending: 4th September 2026

Work Completed Against Weekly Objectives

- Selected the SME Procurement Preparation Agent use case and defined the primary end-to-end workflow

- Completed the Project Charter, establishing the problem context: SMEs currently manage procurement manually across spreadsheets, emails and paper records, leading to missed reorder needs, inconsistent comparisons and incomplete requisitions. The charter defines the system as a bounded AI-assisted workflow that prepares but never independently executes procurement decisions.

- Drafted 10 user stories with acceptance criteria, covering inventory threshold flagging, shelf-life-adjusted prioritization, supplier quote parsing, quotation comparison, supplier justification notes, draft requisition creation, missing-data handling, refusal of autonomous finalization, refusal of direct bypass attempts, and duplicate requisition prevention.

- Completed the AI Boundary Matrix, defining AI responsibility, deterministic system responsibility and human-approval gates across five capability areas: inventory threshold monitoring, supplier quote parsing, quotation comparison, draft requisition creation, and order authorization & payment

- Set up the GitHub repository and ClickUp, created and assigned Week 1 tasks against each deliverable.

Key engineering decisions and why

- Decision: All numerical operations and all state changes are enforced by deterministic logic, never by the AI model. This is because it eliminates the risk of financial hallucination and keeps every number traceable to a real computation rather than a model guess.

- Decision: Missing or incomplete supplier data must be stated explicitly rather than filled in with an estimated price or lead time. This is because acting on a fabricated number is a worse failure mode than an honest gap, procurement decisions must be grounded only in real data.

- Decision: Shelf-life is used to break ties in reorder priority, not price alone. This is because for perishable SME inventory, spoilage risk needs to influence urgency even when two items have identical stock-to-threshold ratios.

Failures / Challenges and current response

Drawing a precise line between the AI's permitted “justification note” for a recommended supplier and an implicit recommendation that feels like a decision. The current response is to constrain the justification note strictly to values already present in the comparison table e.g. lowest price, shortest lead time, so the note explains the comparison rather than making the choice.

Links to Evidence

- GitHub repository: https://github.com/martinaainembabazi/SME-PROCUREMENT-AGENT-

- ClickUp board: https://app.clickup.com/1200440000002913/v/l/7-1200440000002913-1

Individual Contribution Summary

| Member | Task |
| --- | --- |
| Rugambwa Gloria | Project Charter |
| Nyero Melvin Gift | User stories/acceptance Criteria |
| Ainembabazi Martina | GitHub setup and AI Boundary Matrix |
| Kayonga Trevor | Initial architecture/context diagram |
| Namitto Maria Leodesca | ClickUp setup and weekly progress report |

Plan for Next week

- Choose an accessible model and document its capability, cost, latency, privacy and access considerations.

- Integrate the model into your application.

- Create Prompt Specification v1.0: role, task, context, constraints, output format and failure behavior.

- Create at least 10 test cases and record expected vs actual behavior.

- Version at least two meaningful prompt iterations.