WEEK 3 PROGRESS REPORT

| Group | Group D |
| --- | --- |
| Project | SME Procurement-Preparation Agent CAC Supermarket, Kyanja |
| Course | BSE4104 Emerging Trends in Software Engineering ,AI-Native & Agentic Engineering Capstone |
| Report | Week 3 Progress Report |
| Week Ending | 18 September 2026 |
| Prepared by | Ainembabazi Martina |

1. Work Completed Against Weekly Objectives

All five Week 3 deliverables were completed this week:

Corpus/Source Register assembled, with provenance recorded for each document (Gloria).

RAG architecture diagram produced, showing ingestion → chunking → indexing → retrieval → grounded generation (Trevor).

Working RAG pipeline built: documents are ingested, chunked, embedded with Gemini's embedding model, indexed, and retrieved by cosine similarity; retrieved sources are shown alongside every answer for traceability (Martina).

15-case RAG evaluation completed, covering fully answerable, partially answerable, and deliberately unanswerable questions, with at least three retrieval/grounding failures documented (Melvin).

Week 3 progress report compiled (Martina, covering the DevOps/Documentation role this week as part of a role swap with Leo).

2. Key Engineering Decisions and Rationale

Built and validated the RAG pipeline against a small synthetic sample corpus first, so pipeline development was not blocked while the real Corpus/Source Register was being assembled; the real corpus was swapped in once ready, with no code changes required.

Chose cosine similarity over raw inner product for retrieval scoring, and a top-k of 3 retrieved chunks per query, balancing answer relevance against prompt length.

Required every generated answer to display its retrieved source(s) and chunk index, directly supporting the assignment's traceability requirement.

3. Failures / Challenges and Current Response

A Google API key was accidentally committed to the repository in an early .env file. GitHub's push protection correctly blocked the push before it reached the remote. The exposed key was immediately revoked and replaced, and git history was cleaned to permanently remove the secret before pushing again.

This has prompted the team to double-check that .env is excluded via .gitignore before every push going forward, and to treat any future push-protection warning as a hard stop rather than something to bypass.

4. Links to Evidence

GitHub repository: https://github.com/martinaainembabazi/SME-PROCUREMENT-AGENT-

ClickUp board: https://app.clickup.com/1200440000002913/v/li/1200440000008945

5. Individual Contribution Summary

| Member | Role | Task Owned This Week | Evidence |
| --- | --- | --- | --- |
| Gloria | Project/Requirements Lead | Produced the RAG architecture diagram; integrated retrieval into the application | docs/architecture/rag-diagram |
| Melvin | Quality/Security Lead | Wrote and ran the 15-case RAG evaluation (answerable/partially answerable/unanswerable), documented 3+ grounding failures | docs/evaluation/rag-evaluation-week3 |
| Martina | AI Engineering Lead (+ Documentation this week) | Built the working RAG pipeline (ingestion, chunking, embedding, retrieval, source-grounded generation); compiled this report | src/rag/build_index.py, rag_ask.py |
| Trevor | Application/Integration Lead | Assembled the Corpus/Source Register (10–50 documents/records with provenance) | docs/requirements/corpus-source-register |
| Leo | DevOps/Documentation Lead (+ AI Engineering this week) | Took over continuing AI Engineering pipeline work this week as part of the role swap | ClickUp board https://app.clickup.com/1200440000002913/v/li/1200440000008945 |

6. Plan for Next Week (Week 4)

Review Melvin's evaluation results and the documented grounding failures to identify concrete fixes for the retrieval and prompting approach.

Continue integrating the RAG pipeline more tightly into the main application alongside Trevor.

Resume normal team roles after this week's Martina/Leo swap.