Week 7 Progress Report

Group: Group D

Project: SME Procurement-Preparation Agent

Week Ending: 16th October 2026

# 1. Work Completed Against Weekly Objectives

This week focused on hardening the SME Procurement-Preparation Agent through rigorous evaluation, observability, and safety guardrails.

Evaluation Dataset: Created a 30+ scenario evaluation dataset covering normal, edge, adversarial (prompt injection), tool-failure, and unauthorized-action cases.

Observability & Tracing: Upgraded the agent loop to capture full execution traces, recording model thoughts, prompt versions, retrieval hits, tool calls, latency, and final outcomes.

Guardrails Implementation: Enforced strict input/output validation, tool allow-listing, agent iteration limits, and human approval gates.

Failure Catalogue: Documented 5 genuine system failures discovered during testing, along with root cause analysis, remediation steps, and re-test evidence.

# 2. Key Engineering Decisions and Why

Pre-flight Prompt Injection Filter: Added a deterministic pre-flight check for prohibited terms (e.g., “approve”, “send payment”). Why: The evaluation showed the LLM occasionally failed to refuse out-of-scope requests on its own. The deterministic filter guarantees safety before the model even runs.

RAG Distance Thresholding: Implemented a strict distance cutoff for retrieved chunks. Why: In edge cases, the retriever returned weakly related documents, causing the model to hallucinate. Now, if the distance is too high, the agent explicitly states “Information not found in knowledge base.”

Trace-Level Observability: Logged every agent step to JSON traces in the `evidence/traces/` folder. Why: Provides defensible proof of the agent’s decision-making process for the final report and demo.

# 3. Failures/Challenges and Current Response

Based on the required Failure Catalogue:

Challenge: The agent approved a draft requisition when instructed via a prompt injection in the user notes.

Response: Hardcoded the AI Boundary Matrix rules into the planner prompt and added the pre-flight filter. Re-testing confirmed unauthorized payloads are now rejected.

Challenge: Agent entered a loop, repeatedly calling the same tool with identical arguments.

Response: Implemented a “Repeated Action Guard” in `agent.py`. If the agent attempts the same tool with the same args consecutively, it aborts and returns a `BLOCKED_TOOL_FAILURE` status.

Challenge: Tool failures (e.g., missing quotes file) crashed the agent loop.

Response: Added try/except blocks with a maximum of 2 retries per tool. If it fails, the agent gracefully halts with `BLOCKED_TOOL_FAILURE` rather than crashing.

# 4. Links to GitHub and ClickUp

GitHub Pull Request/Branch: https://github.com/martinaainembabazi/SME-PROCUREMENT-AGENT-.git

Evaluation Dataset: `tests/week7evaluation.json`

Failure Catalogue: `docs/evaluation/failure_catalogue.md`

ClickUp Board: https://app.clickup.com/1200440000002913/v/l/li/1200440000116197

# 5. Individual Contribution Summary

| Member | Task Owned | Evidence (Commit/File) |
| --- | --- | --- |
| Ainembabazi Martina | 30+ Scenario Evaluation Dataset & Results |  |
| Nyero Melvin Gift | Observability, Logging, & Tracing | https://github.com/martinaainembabazi/SME-PROCUREMENT-AGENT-/commit/fa21fe6366ed52586c127cb840a9fcfe99d15b5a |
| Namitto Maria Leodesca | Failure Catalogue & Remediation | https://github.com/martinaainembabazi/SME-PROCUREMENT-AGENT-/commit/046a9e76fcdfa57c9bb210bcfeca012b05a0002e |
| Rugambwa Gloria | Guardrails Implementation & Testing | https://github.com/martinaainembabazi/SME-PROCUREMENT-AGENT-/commit/25f014173bb5f594436f48193e5997a7e8ec94b7 |
| Kayonga Trevor Joel | Week 7 Progress Report | `docs/weekly-reports/Week 7 progress report.md` |

# 6. Plan for Next Week (Week 8)

Fix any remaining critical defects identified in the Week 7 Failure Catalogue.

Finalize the 8–12 page Final Engineering Report and appendices.

Record a backup video of the live end-to-end workflow demo.

Prepare and rehearse the 12–15 minute final presentation.

Create the final tagged release and update the README for reproducibility.