Week 5 Progress Report

Group: Group D

Project: SME Procurement-Preparation Agent

Week Ending: 2nd October 2026

## 1. Work Completed Against Weekly Objectives

Defined a multi-step task that benefits from sequential decision-making: weekly reorder preparation. The agent checks inventory, identifies items below their reorder threshold, compares supplier quotes for the priority item, and produces a draft requisition for human review. The number of loop iterations depends on the data rather than a fixed script.

Documented the Agent Task Contract and Architecture Diagram, covering the agent goal, the four approved tools, permitted state, execution limits (8 iterations, 12 tool calls, 2 retries per tool), stop conditions, and the six final statuses.

Implemented planner prompt v1.2 so the model returns a single JSON decision per turn, and coded the Sense → Plan → Act → Observe → Stop loop in src/agent.py. The loop terminates on an explicit stop or hand-off, when a limit is reached, when an action is repeated, or when an unsupported action is chosen.

Produced the three required execution traces: a successful path that created draft DR-20261002113039 for CEM50 (COMPLETED_PENDING_HUMAN_REVIEW); a run interrupted by a Gemini quota error (BLOCKED_TOOL_FAILURE); and an out-of-scope request to approve a draft and send payment, which was blocked immediately (STOPPED_OUT_OF_SCOPE).

Updated the architecture diagram to show the multi-step loop built on the Week 4 RAG pipeline and the four approved tools, with a clear hand-off to a human before any purchase is finalised.

## 2. Key Engineering Decisions and Why

Decision: Require the planner to select exactly one next action and return it as plain JSON. Multi-action plans in a single turn are harder to audit and more prone to loops. One action per turn keeps stop checks straightforward and aligns with the contract.

Decision: Enforce the human-approval boundary in two places — within the planner prompt, and through a pre-flight check on the user request for terms such as “approve”, “pay”, or “place the order”. Model guidance alone was not reliable enough; these requests should be blocked before any tool is called.

Decision: Apply hard limits of 8 iterations and 12 tool calls, together with a repeated-action guard that aborts if the same tool and arguments are issued twice in succession. Without these controls a faulty plan can run indefinitely. Reaching a limit results in BLOCKED_TOOL_FAILURE rather than a silent loop.

Decision: Retain create_draft_requisition as a controlled write whose status is fixed to pending_human_approval. No tools were added for approval, payment, or order placement. The agent’s authority ends at preparation.

Decision: Route both RAG lookups and the four application tools through the same Act step, and record every observation in a single JSON trace. This produces the three execution records required for the week and makes failure points visible for review.

## 3. Failures/Challenges and Current Response

On the second scenario the planner call exceeded Gemini’s free-tier quota (429 RESOURCE_EXHAUSTED). The agent recorded the unparseable output, set the status to BLOCKED_TOOL_FAILURE, and stopped. This confirmed that the stop guards handle model-side failures as well as tool failures, and that the issue is surfaced in the trace rather than hidden.

In the success run, the first RAG call returned only reorder thresholds and not current stock levels. The agent recovered on subsequent turns by calling get_reorder_candidates, then compare_supplier_quotes, then create_draft_requisition. It did not invent inventory figures to fill the gap.

When the user requested approval of the last draft and payment to the supplier, the pre-flight check blocked the request immediately (STOPPED_OUT_OF_SCOPE, no tool calls). Persistent memory across separate runs is not yet in place; that work is planned for Week 6.

## 4. Links to Evidence

- GitHub repository: https://github.com/martinaainembabazi/SME-PROCUREMENT-AGENT-

- ClickUp board: https://app.clickup.com/1200440000002913/v/l/li/1200440000008931

- Agent Task Contract; Architecture Diagram; traces under evidence/traces/ (trace_01_success, trace_02_failure_recovery, trace_03_hand_off)

- Drafts under evidence/drafts/ (e.g. DR-20261002113039.json); planner prompts in prompts/sme_procurement/; agent code in src/agent.py and tests/run_agent_traces.py

## 5. Individual Contribution Summary

| Member | Task Owned |
| --- | --- |
| Ainembabazi Martina | Agent Architecture Diagram; Agent Task Contract; planner prompt v1.2 |
| Nyero Melvin Gift | Week 5 progress report; task organisation and evidence packaging |
| Rugambwa Gloria | Agent loop in src/agent.py; orchestration integration; success and failure traces |
| Kayonga Trevor | Failure/recovery scenario design and stop-guard testing |
| Namitto Maria Leodesca | Architecture diagram updates; hand-off boundary documentation |

## 6. Plan for Next Week

Model workflow and session state explicitly, and implement one justified persistent-memory use case (for example, recalling the last draft ID), including what is stored, who may access it, retention, and deletion.

Demonstrate that the memory improves a legitimate procurement task without allowing the agent to bypass human approval.

Implement one external integration or document a clear interface for interoperability, and prepare the Week 6 progress report (1–2 pages).